## Slide 1: Final Capstone
Things To Remember

## Slide 2: Teams

## Slide 3: Agile Methodology
Meetings with Product Owners
  Schedule all reviews NOW!
  Don't bite off more than you can chew
Daily Stand-ups
  15 minutes
  Each teammate answers 3 questions:
    What did you accomplish yesterday?
    What are you planning to accomplish today?
    Is there anything blocking you from getting it done?

## Slide 4: Trello Boards
Feature workflow
  Product Backlog  Sprint Backlog only in Sprint Planning
  Ready to Review  Done only after Sprint Review
  You should only be on one In-Progress card at a time (two tops)
Working a card
  Assign team member(s)
  Add checklist and items. @Mention team member if appropriate
  Move to indicate status: Sprint Backlog  In Progress  Ready for Review
Document!
  Use Notes feature to keep team informed
  Use tags if it helps
If you think you need to add a card:
  Ask scrum-master or at next stand-up

## Slide 5: Communications
Team Slack channels
  Communicate with Team and Product Owner
Zoom
  All stand-ups will be held here
  Join the .NET Classroom

## Slide 6: Schedule
Mon 29 | Tue 30 | Wed 31 | Thu 1 | Fri 2
 |  |  |  | Kickoff
Mon 5 | Tue 6 | Wed 7 | Thu 8 | Fri 9
Sprint 1 Planning |  | Sprint 1 Demo |  | 
 |  | Sprint 2 Planning |  | 
Mon 12 | Tue 13 | Wed 14 | Thu 15 | Fri 16
Sprint 2 Demo |  | Sprint 3 Demo | Cleanup, Fit & Finish | Final Demo
Sprint 3 Planning |  |  |  | Graduation!

## Slide 7: Be a Good Teammate
Working hours are 9am – 5pm
  Be available as much as you can during that time
  Communicate when you are not available
Keep Trello up-to-date.
Merge often. Commit as soon as you can. Don't break the build!
Do whatever it takes to get the job done. Leave ego at the door.
Don't bite off more than you can chew.
  Especially when meeting with product owner
Don't go dark.

## Slide 8: GIT
Branching WILL NOT eliminate the need for conflict resolution
Branches can be used to minimize breaks across features
  When you want to share code that's not ready for the whole team to use
  Only recommended if you have a team member that's comfortable
If you use branches
  Create a branch per feature (not per person)
  Multiple people can and should work on the same branch
  Merge early, merge often
    Merge from main into the branch (often)
    Resolve conflicts
    Run tests
    Merge back to main (when stable)

## Slide 9: Repos
Repos will be made available after this meeting
What's in the Repository
  Two starter projects (API and Vue)
  README's!!!

## Slide 10: Next Steps
Contact your Product Owner today!
  They should be on Slack
  Schedule your first meeting to Plan your first sprint
  Schedule your sprint demos
Setup time for your regular Scrum
  8:30, 9:00, 9:30, 10:00
Slack Ben directly with your project name and time choice ^^